## Slide 1
Digital Workspace Rollout Plan
Orchid Retail Digital Transformation | CentralDocs pilot deck
Why this rollout matters
Documents are scattered across email, drives, spreadsheets, and meeting files.
Staff repeat questions about vendor onboarding, invoices, approvals, and support answers.
CentralDocs gives one place to search, chat, cite references, and generate new documents.
Pilot promise
Attach documents or folders before asking questions.
Every AI answer should show References Used.
Useful chat sessions can become downloadable Markdown briefings.

## Slide 2
Rollout Phases
1. Seed demo workspace
Mock docs, S3 files, MongoDB chunks
2. Train pilot teams
Document Operations, Finance, Support
3. Validate AI answers
Check references and source locators
4. Generate briefings
Save summaries as searchable docs

## Slide 3
Selected Scope Matters
Attach documents
Best for precise questions.
Example: ask only from Document Management Policy.pdf.
Attach folders
Best for broad workflows.
Example: attach Finance & Vendors to ask about onboarding and invoices.
Snapshots
Each prompt saves which docs/folders were used.
Old answers remain traceable even if context changes.

## Slide 4
Risks and Controls
Risks
Staff attach too many unrelated documents.
Audio/video can consume AI quota if re-indexed repeatedly.
Generated summaries may be trusted without checking references.
Free-tier backend can cold start.
Controls
Show demo guide and sample questions.
Embed mock media once and cache vectors.
Collapse but preserve References Used for every answer.
Warm Render backend with visible status.

## Slide 5
What Success Looks Like
Demo success criteria
A visitor understands the project from the landing page.
Mock folders show a connected business story.
Semantic search finds related evidence across formats.
Chat answers cite documents, slides, rows, pages, or media timestamps.
A chat can be consolidated into a new downloadable document.